## Slide 1: ACME Inc and Agile
By Sheldon Mattson

## Slide 2: What is Agile
Umbrella term of methods and frameworks
Iterative approach to management and development
Frequent inspection and adaptation
Similar to Lean
  Continuous improvement
  Reducing defects and waste
Lean is about improving the process
Agile is about building better products

## Slide 3: Agile vs Waterfall
Waterfall
Linear, sequential approach
Completed in phases
One testing phase
One big product
Limited feedback
Limited scope
Agile
Iterative approach
Completed in sprints
Frequent testing
Cumulative product deployment
Frequent feedback and collaboration
Adaptable scope

## Slide 4
Why Agile
More cost effective
Increases team engagement and motivation
Increases efficiency
Cumulative product deployment
Adptability

## Slide 5
Benefits of Agile
2018 Survey by Standish Group Chaos Study
3 constraints
  Schedule
  Cost
  Scope
2015 Survey by Standish Group Chaos Study

## Slide 6: Adopting Agile
There are a variety of different methods to scaling Agile
SOS and LeSS are based on Scrum
SAFe allows for different teams to choose their methodology
Scrum is the most common method and is the recommended method for ACME

## Slide 7: Scrum Organization
Roles
Scrum Master
  Removes impediments and distractions
  Encourages and supports
Product Owner
  Backlog development and management
  Maximize ROI
Development team
  Self-organizing
  Defines each sprint
Meetings
Sprint planning
  Beginning of every Sprint
  Develop backlog
  Communicate goal
Daily scrum
  Timeboxed: about 10-15 minutes
  Discuss what was accomplished, today’s tasks, and identify impediments
Sprint Review
  Demonstrate product functionality
Sprint Retrospective
  Review what went right and wrong
  Identify and reflect on improvements

## Slide 8
Team Building Strategies
Two Pizza teams (5-9 members per team)
Feature teams over Component teams
Reduce multitasking
Take into account geographic and cultural differences
Start meetings with discussions, such as the news
Set a strict limit for meetings
Foster a “safe to fail” environment
  Learn from rather than punish mistakes

## Slide 9
Thanks